APPLIED AQUATICS

Pond and Lake Services			            Prepared by: Daniel Thomas

ATTN: Cannongate HOA					Reviewed by: Render Ward

November 7, 2024

3 YEAR PROPOSAL

Goals:

Based on our data collected in our past two population analyses we have seen an increase in the overall health of the bass in the lake. To continue to see the overall fish become healthier the following recommendations are based on data collected, and goals for the community to have healthy fish and a healthy lake. This will include addition of forage fish, harvesting of competing fish, and continued monitoring.

2025 Objective(s):

- Improve forage base to alleviate predation pressure and add additional forage for bass and crappie to improve forage availability and health of fish.

- Removal/harvest of fish to aid in efforts to reduce competition among individual species as well as between species further increasing the forage availability.

- Continue a fertilization program to boost the pounds of fish per acre the lake can sustain

# Improvement of Fish Health

| Description | Start Date | End Date | Species | Quantity |
| --- | --- | --- | --- | --- |
| Projected Start of Stocking | April 2025 | - | Threadfin Shad | 2 loads |

Stocked Forage	Quantity	Cost

Threadfin Shad	2 loads		$2,700.00

# Fish Harvest

| Description | Start Date | End Date | Quantity |
| --- | --- | --- | --- |
| Projected Start of Bass and Crappie Harvest | March 2025 | November 2025 | 2 visits |

Fish Harvest		Quantity	Cost

Electroshock		2 visits		$1,000.00

# Fertilzier Program

| Description | Start Date | End Date |
| --- | --- | --- |
| Projected Start of Fertilization | April 2025 | September 2025 |

Program		Quantity	Cost

Fertilization		4 visits		$2860

Total Cost 2025:     $6,560.00

2026 Objective(s):

- Improve forage base to alleviate predation pressure and add additional forage for bass and crappie to improve forage availability and health of fish.

- Removal/harvest of fish throughout the year to aid in efforts to reduce competition among individual species as well as between species further increasing the forage availability.

- Continue a fertilization program to boost the pounds of fish per acre the lake can sustain

# Forage Improvement

| Description | Start Date | End Date | Species | Quantity |
| --- | --- | --- | --- | --- |
| Projected Start of Stocking | April 2026 | May 2026 | Threadfin Shad, Intermediate Bluegill | 1 load, 5,000 BG |

Stocked Forage	Quantity	Cost

Threadfin Shad	1 load		$1,350.00

Bluegill 3-5”		5,000		$4,350.00

# Fish Harvest

| Description | Start Date | End Date | Quantity |
| --- | --- | --- | --- |
| Projected Start of Bass and Crappie Harvest | March 2026 | June 2026 | 2 visits |
| Projected Start of Bass and Crappie Harvest | September 2026 | November 2026 | 2 visits |

Fish Harvest		Quantity	Cost

Electroshock		4 visits		$2,000.00

# Fertilzier Program

| Description | Start Date | End Date |
| --- | --- | --- |
| Projected Start of Fertilization | April 2026 | September |

Program		Quantity	Cost

Fertilization		4 visits		$2860

Total Cost 2026:     $10,560.00

2027 Objective(s):

- Check on fish population to determine improvement of fishery and determine next steps.

- Continue a fertilization program to boost the pounds of fish per acre the lake can sustain

# Electroshock Survey

| Description | Start Date | Cost |
| --- | --- | --- |
| Projected Survey Date | March 2027 | $825 |

# Fertilzier Program

| Description | Start Date | End Date |
| --- | --- | --- |
| Projected Start of Fertilization | April 2027 | September 2027 |

Program		Quantity	Cost

Fertilization		4 visits		$2860

Total Cost 2027:    $3,685

Applied Aquatics, Inc. will provide all materials, equipment, and labor to execute the contract for services.

Applied Aquatics, Inc. agrees to provide a certificate of general liability as needed.

Emails:

appliedaquatics@gmail.com

bdt.appliedaquatics@gmail.com

Phone:

770-328-4434

706-562-4083

Contact

Render Ward, Owner

Daniel Thomas, Biologist